## Week 1 (19/01 – 25/01)
### Team Formation & Project Foundation
During Week 1, the team focused on establishing a strong structural and organisational foundation for the project.
### Key Activities:
- Team introduction and alignment of expectations
- Conducted a SWOT analysis to assess strengths, weaknesses, opportunities, and threats
- Developed a Risk Matrix identifying potential project risks and mitigation strategies
- Assigned team roles and responsibilities
- Evaluated project management methodologies (Agile vs Scrum vs Kanban)
- Agreed on a Scrum-based Agile approach
- Selected collaboration and version control platforms
- Created accounts and repositories on:
  - GitHub (code version control)
  - Jira (task tracking and sprint management)
- Established weekly team meetings (every Wednesday via Microsoft Teams)
### Outcome:
Clear project governance structure established, roles defined, risks documented, and technical collaboration environment fully set up.

## Week 2 (26/01 – 01/02)
### Client Engagement & Planning Structure
Week 2 focused on client communication, compliance requirements, and detailed sprint planning.
### Key Activities:
- Communicated with the client to clarify:
  - Accessibility requirements
  - Legal considerations (copyright and content ownership)
- Proposed colour schemes aligned with accessibility standards
- Discussed Service Level Agreement (SLA) expectations
- Received client feedback and approval on colour direction
- Began building wireframes based on confirmed requirements
- Conducted research on relevant RFC standards where applicable
- Designed overall Jira sprint structure
- Planned Sprint 1 in detail:
  - Defined tasks
  - Estimated workload
  - Assigned responsibilities
- Continued wireframe development
### Outcome:
Client requirements clarified, accessibility considerations integrated, sprint structure created, and wireframing phase actively underway.

## Week 3 (02/02 – 09/02)
### Design Finalisation & Development Initiation
Week 3 marked the transition from planning to implementation.
### Key Activities:
- Completed and finalised wireframes
- Refined sprint planning through to the end of the Scrum cycle
- Assigned remaining tasks for upcoming sprint stages
- Initiated front-end development:
  - HTML structure for Home Page
  - CSS styling framework
  - Initial JavaScript functionality
### Outcome:
Design phase completed. Development phase officially initiated with core homepage structure in progress.

## Week 4
### Home Page Development & Technical Implementation
Week 4 focused on active development and design refinement.
### Key Activities:
- Continued building Home Page layout
- Implemented structured HTML architecture
- Expanded CSS styling for layout and responsiveness
- Integrated initial JavaScript components
- Team discussions regarding:
  - Content materials
  - Visual assets
  - Implementation strategy for upcoming components
### Outcome:
Home page core structure substantially developed. Technical implementation progressing according to Sprint 1 objectives.