Scrum
				tasks
	Aim	Dates	Story	o	b	s	r
Sprint 1 / Design and UX	The aim of Sprint 1 is to present the client with a clear and usable visual structure of the system, including page layout, colour scheme, and early accessibility considerations.	22-01 to 9-02 / (9-02 to 12-02 as a procrastination buffer)	As a client, I want to see the overall page structure and layout of the system, so that I can understand how the application is organised and how users will navigate it. / As a client, I want to review the colour scheme and visual style of the application, so that I can confirm it matches my expectations and brand preferences. / As a user with accessibility needs, I want the interface to use readable fonts, sufficient contrast, and clear navigation, so that I can use the system comfortably and without barriers.	Finalise jira planning / Make HomePage WireFrame / Make all WireFrames / Research Brand Logo ColourScheme Website Name / Request clients feedback	Research types of games, quizzes and puzzles which can be used / Make Home Page Html / Make Home Page Javascript	1. Gather material for home page, check if it is under copyright etc	1. Research types of databases for the website

				tasks
	Aim	Dates	Story	o	b	s	r
Sprint 2 / Core Functionality	The aim of Sprint 2 is to deliver the core functional features of the system by implementing the frontend components together with real content, enabling the application to behave as a usable product rather than a static design. / By the end of this sprint, the client will be able to interact with key pages, navigate through real content, and experience the main user journeys working end-to-end at a basic functional level.	12-02 to 26-02 / (26-02 to 5-03 is a PB)	As a website user, I want to navigate between all main pages, so that I can move through the site without confusion. / As a website user, I want to interact with key elements such as buttons and forms, so that I can complete basic actions on the site. / As a website user, I want the layout to behave consistently across pages, so that the site feels reliable and easy to use. / As a website user, I want clear feedback when something goes wrong, so that I understand what action to take.	1. create css styling files for each page / 2. align css items and verify their work after changes made / 3. request clients feedback	create games for each page / embed games into each page	create and submit content for each page / verify the content (copyright, legislation, terms and conditions)	verify the content (copyright, legislation, terms and conditions) / connect the quiz results with databases

				tasks
	Aim	Dates	Story	o	b	s	r
Sprint 3 / Testing and Refinement	The aim of this sprint is to validate the system’s functionality, usability, and performance through structured testing and client feedback, and to refine the product so it is stable, accessible, and ready for use.	26/02 to 19/03 / (19/03 to 26/03 buffer)	As a website user, I want all features to work as expected, so that I can use the site without errors. / As a website user, I want the design to display correctly across pages and devices, so that the site looks consistent and professional. / As a website user, I want pages to load efficiently and meet quality standards, so that the site feels fast and reliable. / As a user with accessibility needs, I want the site to meet basic accessibility requirements, so that I can use it comfortably. / As a client, I want to review the system and provide feedback, so that final improvements can be made before completion.	test css on all pages and mobile app / request clients feedback	Test js working on each page / test games working	Lighthouse testing	Functionalities testing