SLA (services level agreement) components for website project

The services to be provided is developing a website according to the client's requirements.

1. Support period
duration: 2 weeks post-launch (weeks 11-12)
included support: bug fixes for issues present at launch, clarification on how to use website features
minor text/content corrections
not included: new features not in original scope and issue caused by third parties modifications, server issues, hosting issues
2. Support response times to issues of difference levels: serious, medium, minor
Serious: within 1 hr, medium 1 day, minor 1 week
Applicable during project period (weeks 1-12) monday-friday, 9am-5pm GMT
3. Performance standards
page load speed no longer than 4 sec , others 5 sec or less – standard broadband connections
4. Browser compatibility:
latest 2 versions of chrome, firefox, safari, edge
mobile browsers: ios safari, chrome android
5. Device compatibility:
desktop (1920x1080 and 1366x768)
tablet (ipad standard resolution)
mobile (iphone standard resolution, android common sizes)
6. Accessibility requirements: minimum wcag 2.1 level a compliance
7. Communication: 4-weekly progress
sprint review presentations at weeks 4, 7, 10
contact methods: teams and in person, emergency contract – teams
meetings 1-4-7-10:
week 1: requirements
week 4: design review
week 7: mid-project review
week 10: final review
8. Format: at project completion, client receives:code & files, including complete website files (html, css, javascript, json), github repository access??? image assets and media files, documentation - user guide (how to update content) and technical documentation (how website works), code comments explaining complex sections???, credentials
9. Testing.
Wweek 3-4: design only testing, internally
week 7: mid-project testing
week 10: final testing including full functionality review, multi-browser testing, performance testing
accessibility testing
Testing methods: manual testing on physical devices;performance testing (lighthouse, speed of loading a page testing )
10. Security measures
Implemented security will include: form validation , https ??? , input validation, sql injection prevention. It remains the client's responsibility to use strong passwords and perform regular backups
11. Any changes will need to be approved by both sides separately from the main contract
12. Decisions: the team will make recommendations about the design and technologies, the final decision must be approved by the client.
13. All the documentation about the website will be recorded and available to the client including the risk assessment documentation.
14. The website is considered "complete" when :

all agreed pages are live and work
all agreed features work
website is responsive on agreed devices
website correspond to accessibility standards (wcag level a minimum)
no critical bugs
client completes and approves the website
the documentation provided
client signs acceptance form